# Fridge Chef - Build Notes

Oct 7, 2026 · @Noel Gomes

## Summary

Fridge Chef is a live web tool that reads photos of a fridge or pantry, lets the cook correct the list, then suggests one stovetop dish. It runs at https://fridge-chef.technoelogy.workers.dev.

Built 3 to 7 Oct 2026. The first version went live on 5 Oct and the two-step flow (read, correct, cook) on 7 Oct. Hosting costs ₹0. The only spend is a prepaid Anthropic credit of $5.00 with a $5 monthly limit.

Tested on a phone: the full flow works end to end. Photo-reading accuracy is still being scored, with 2 of 10 planned test photos done.

## Tech stack

Eleven rows; only the two Anthropic API models carry a variable cost.

| Layer | Tool | Why it was chosen | Cost |
| --- | --- | --- | --- |
| Reading photos | Anthropic API, claude-sonnet-5-5 | Vision accuracy matters most at this step, and cluttered fridges are hard to read | Price not verified |
| Writing the dish | Anthropic API, claude-haiku-4-5-20251001 | The recipe step is text only, so the cheapest model is enough | Listed at $1 input and $5 output per million tokens |
| Server proxy | Cloudflare Workers, free plan | Keeps the API key out of the browser; free plan allows 100,000 requests a day | ₹0 |
| Page hosting | Workers static assets, same Worker | One deploy and one URL, so no cross-site setup | ₹0 |
| Rate limits | Cloudflare KV | Per-IP and global daily counters; free tier allows 1,000 writes a day | ₹0 |
| Front end | One HTML file, plain JavaScript and CSS | No build step; readable on a phone; light and dark themes | ₹0 |
| Prototype | Claude artifact | Tested the idea in minutes with no infrastructure | ₹0 on an existing Claude plan |
| Deploy tooling | VS Code, Node v24.6.0, Wrangler 4.147.0 | One command deploys; wrangler tail shows live logs | ₹0 |
| Account security | Cloudflare login with authenticator-app two-factor | The account holds the API key as a secret | ₹0 |
| Local testing | Node mock tests, jsdom page simulation | Caught bugs in the worker and page logic before deploy | ₹0 |
| Domain | technoelogy.com, plus the workers.dev name technoelogy | Test link now; chef.technoelogy.com later | Domain already owned |

## How one request flows

Each dish takes two trips through one Worker: first to read the photos, then to cook from the list the cook confirmed.

request flow · 2 calls through 1 Worker

The browser shrinks the photos, the Worker holds the key and the rules, and the cook's correction sits between the two model calls.

## Build steps and the reason for each

- 3 Oct, prototype as a Claude artifact. Typed ingredients first, then photo upload. Reason: test the idea in minutes with no servers or accounts.

- 3 Oct, found the artifact's limit. Typing worked in the mobile viewer, but the photo picker did nothing across three code changes. Reason it matters: the limit sat in the viewer, so more code would not fix it (my inference, not documented).

- 3 Oct, chose the architecture. A web page plus a server proxy plus the Anthropic API. Reason: the artifact's built-in Claude access works only inside claude.ai, so a public site needs its own API call.

- 3 Oct, set up the Anthropic account. $5.00 prepaid credit, auto-reload off, a $5 monthly spend limit and an email alert. Reason: put a hard ceiling on cost before any code goes public.

- 3 to 5 Oct, set up Cloudflare. Free account, authenticator-app two-factor, recovery codes stored privately. Reason: this account holds the API key, so it is the account most worth protecting.

- 5 Oct, wrote the worker and page, then tested locally. Mock tests covered a valid photo, bad input, blocked origins, rate limits, spend-cap errors and garbled replies. Reason: find bugs before deploying.

- 5 Oct, deployed with Wrangler. Created a KV store for rate limits, stored the API key as a Worker secret, registered the workers.dev name. Reason: the key lives only on the server, never in the page or the code.

- 5 Oct, fixed an invalid-key error. Private logs showed the exact cause; a fresh key was uploaded. Reason: visitors see a generic message while the owner sees the real one.

- 5 Oct, tuned the recipe prompt. Stovetop cooking by default, no ingredient repeated across lists, creative picks must be sensible. Reason: first outputs assumed an oven and listed vanilla twice.

- 7 Oct, split the flow in two. Step one reads the photos into an editable list; step two cooks from the confirmed list. Reason: closed containers cannot be read, so cooking from a guessed list gives flat dishes.

- 7 Oct, made correcting the list fast. Unsure items start switched off, quick-add chips cover common Indian staples, and the container note is shorter. Reason: the cook should not retype what is inside every container.

## Decisions and trade-offs

Six choices shaped the build; each trades a little convenience for lower cost or higher accuracy.

| Decision | Chosen | Rejected | Why |
| --- | --- | --- | --- |
| Where the tool lives | Own page on Cloudflare Workers | Staying inside a Claude artifact | The artifact could not open the photo picker on mobile, and it cannot run on a public site |
| Hosting for the proxy | Cloudflare free plan | Vercel Hobby | Vercel's Hobby plan is limited to non-commercial use; a lab that promotes a studio likely counts as commercial (my reading) |
| Flow | Two steps: read, correct, cook | One step from photo to dish | A wrong ingredient list made the dishes flat; the target is a correction under a minute, not yet timed |
| Models | Sonnet 5.5 reads, Haiku 4.5 cooks | One model for both | Pay for the stronger model only where vision accuracy decides the result |
| Unsure items | Switched off until tapped | Switched on by default | A guessed ingredient should not enter a dish without the cook's say |
| Photo handling | Sent to the model, not stored by the site | Saving photos for later review | Less to protect and nothing to disclose beyond the API call |

## Safety and cost controls

Seven layers limit what a stranger, or a bug, can spend or reach.

- API key as a Worker secret. It never appears in the page, the code or the repo; .gitignore also keeps local files out of GitHub.

- Fixed prompts on the server. Visitors send photos or a list, never instructions, so the endpoint cannot act as a free chatbot.

- Same-site check. Requests from other websites are refused.

- Daily limits. 20 tries per IP per day by default (30 on test days) and 300 across everyone, held in Cloudflare KV.

- Anthropic spend limit. $5 per month with an email alert, on a prepaid balance with auto-reload off.

- Account protection. Authenticator-app two-factor on Cloudflare, and recovery codes stored privately.

- Photos not saved by the site. They are sent to Anthropic's Claude to read the ingredients, and the page says so. Anthropic's data-retention terms still need reading before wider sharing.

## Problems hit and how each was fixed

Seven problems surfaced in three days; six are fixed and one is queued.

| Problem | Cause | Fix | State |
| --- | --- | --- | --- |
| Photo picker did nothing in the mobile artifact viewer | The viewer, not the code (my inference) | Moved to an own page where file pickers work | Fixed |
| Server error 401, invalid key | The stored key was wrong | Created a new key, uploaded it as the secret, confirmed with live logs | Fixed |
| Reading step returned an unreadable answer | Not confirmed; likely a long list cut off. Token limit raised from 900 to 2,000, JSON-only instruction added | Redeployed; chips then appeared | Fixed |
| Flat dishes from a crowded fridge | Closed containers cannot be read, so the list was guesswork | Two-step flow with an editable list and quick-add chips | Fixed |
| Oven recipes and repeated items | The prompt assumed an oven and did not forbid duplicates | Stovetop rule and one-list rule | Fixed |
| Item names squashed into circles | One style rule meant for the × button also hit the labels | Scoped the rule to the × button | Fixed |
| A step says to cook the omelette after it is plated | The prompt does not require steps to be physically possible in order | Add a step-order rule in the next deploy | Queued |

## Status and next steps

The tool is live and usable; the open work is testing, cleanup and publishing.

Done

- Live tool on workers.dev with photo reading and a correctable list (5 and 7 Oct). Owner: Tron with Claude.

- Anthropic account, $5.00 credit, $5 monthly limit and alert. Owner: Tron.

- Cloudflare account with two-factor and stored recovery codes. Owner: Tron.

Pending

- Finish the 10-photo test; 2 of 10 done. Shoot one shelf at a time, lids off. Owner: Tron.

- Add the step-order rule to the recipe prompt and redeploy. Owner: Claude.

- Delete the failed API key and check the new key's expiry in the Console. Owner: Tron.

- Lower the daily limit from 30 back to 20 after testing. Owner: Tron.

- Divide the month's Console spend by full flows run to get the real cost per dish; the estimate is about $0.01 and unverified. Owner: Tron.

- Move DNS to Cloudflare and attach chef.technoelogy.com. Owner: Tron.

- Create the GitHub repo fridge-chef under technoelogy, with a README that leads with who benefits. Owner: Tron, with Claude drafting.

- Post a LinkedIn Projects entry, led by what Consumer Health, OTC, DTC and pharma stakeholders get from it. Owner: Claude drafts, Tron posts.

- Read Anthropic's data-retention terms before sharing the link widely. Owner: Tron.

## Source notes and opinions

Figures below are approximate: they come from vendor documentation and guides read through search during the build, and were not re-opened for this document. Re-check before quoting publicly.

From published sources

- Haiku 4.5 at $1 input and $5 output per million tokens: Anthropic's published API pricing.

- Free plan of 100,000 Workers requests a day, and 1,000 KV writes a day: Cloudflare's Workers pricing and limits pages.

- Hobby plan limited to non-commercial use: Vercel's Hobby plan and fair-use documentation.

- Spend-limit location in the Console: Anthropic's Console documentation. Guides disagree on the menu path, and the Billing page was confirmed on screen.

Opinion or estimate, not sourced

- About ₹0.4 per request on Haiku and about $0.01 per full flow on the two-step version. Both are my estimates from assumed token counts.

- Sonnet 5.5 pricing was not verified.

- The 80% accuracy threshold for solid items is my target, not a benchmark.

- The reading that a studio-promoting site counts as commercial under Vercel's terms is mine; Vercel's support team can confirm.